## Slide 1: Project Calendar

## Slide 2: Modules
Communications Module
  V2X Communications
  Wifi / LTE Communications
Web App Module
  Frontend
  Backend

## Slide 3: Task List
Communications Module (Tomás & André)
  Hardware Selection (Tomás & André): Choose viable hardware according to the requirements engineering previously done.
  Investigate Communication Protocol (Tomás & André): Learn how the communication works and send an 'Hello World' packet.
  Investigate and Craft Emergency Packet (Tomás & André): Craft and send a custom made emergency packet.
  Choose gateway car & establish communication between them (Tomás & André): After the emergency packet is broadcasted, choose a gateway car and establish a data stream.
  Send information (Tomás & André): Get accident information from vehicles to the gateway car then to the roadside unit, finally offload the data to the web app to be processed.
  Extra:
    Livestream (Tomás & André): If possible, livestream the aftermath to the web app in collaboration with nearby cars

## Slide 4: Task List
Web App Module
  Framework Investigation (All): Investigate and select a framework according to the requirements engineering previously done.
  UI Design (Ricardo, Daniela): Design and implement UI functionalities.
  Database (Ricardo): Design and implement a database on the chosen framework.
  Data Processing (Filipe, Daniela, Gustavo): Process all the data received from the roadside unit.
  Extra:
    Processing Livestream (Filipe, Gustavo): In case of implementation, process the livestream.

## Slide 5: Project Schedule
Gantt Diagram of the project

## Slide 6: Milestones
M1:
  Be able to explain the project
  Present the project calendar
  Present a draft of the systems’ architecture
M2:
  Have a fully validated architecture
  Have a basic version of the web app and communication system

## Slide 7: Milestones
M3:
  Be able to communicate using V2X and Wifi
  Be able to send and show some information in the web app
  Define MVP
M4:
  Full communication between cars and roadside unit
  See all the mandatory information in the web app

## Slide 8: Deliverables
M1:
  Website ProjectARC
  Project Schedule
  Project Presentation
M2:
  Validated architecture
  Documentation
M3:
  Web App prototype
  Communications prototype
  Documentation about both modules
M4:
  Fully functioning system